PODIUM

Engineering Remediation Specification

Pre-launch audit findings, developed for implementation

Platform: Podium — talent/brand connection marketplace (Next.js 15 App Router · Supabase Postgres + Auth · Stripe · Resend · Vercel)

Source: Comprehensive Code Review & Improvement Audit (Round 2), plus product/UX field notes

Audience: Implementing engineer(s). Each finding is written to stand alone.

Status: PRE-LAUNCH — contains launch-blocking defects. Do not go live until Phase 1 is complete.

Document type: Specification & remediation plan. No code has been changed; this defines the work.

# How to read this document

This specification converts a raw audit list into actionable, self-contained engineering work items. It is structured so that the most dangerous problems are addressed first and so that any engineer can pick up a single finding and implement it without referring back to the original audit.

Each finding follows the same structure: a metadata strip (ID, severity, effort, whether it is a new finding added during this spec pass), then Problem, Impact, Recommended fix, an Engineering critique that improves on the proposed fix where warranted, Acceptance criteria, and Dependencies.

Severity ladder. Critical = blocks a core user journey, loses money, or is a security hole. High = significant breakage or risk that should ship before launch. Medium = degrades quality or scales badly. Low = polish, hygiene, or defence-in-depth.

Effort. Quick win = under ~1 hour. Moderate = up to a day. Large = multi-day or needs design input.

Root-cause grouping. Where the audit listed the same defect several times under different lenses (Next.js, Supabase, Stripe, Security, Data Integrity), this document states it once in full and cross-references it. Duplicate entries are consolidated, not repeated.

“New finding” tags. Items marked New finding were not in the source audit. They were identified while developing this spec — adjacent issues, root causes behind listed symptoms, and gaps a senior reviewer would flag. They are called out explicitly per the brief.

# Contents

How to read this document	2

Contents	3

1. Executive summary	4

1.1 The single most important thing	4

1.2 Key risks at a glance	4

1.3 Overall state assessment	4

2. Prioritised fix-first list	6

3. Blocking / functional failures	7

4. Integration & platform failure modes	8

4.1 Next.js	8

4.2 Supabase	8

4.3 Stripe	8

4.4 Deployment & hosting	8

5. Cross-cutting quality: correctness, security, data integrity	9

5.1 Logic & correctness	9

5.2 Security	9

5.3 Data integrity & state	9

6. UX, accessibility, marketability, architecture & process	10

6.1 Usability / UX	10

6.2 Accessibility	10

6.3 Marketability / conversion	10

6.4 Functionality / architecture	11

6.5 Compliance & legal	11

6.6 Developer experience & process	11

7. Product requirements (from field notes)	13

8. Recommended roadmap	15

Phase 1 — Unblock (launch gate, do first)	15

Phase 2 — Stabilise & secure (still pre-launch)	15

Phase 3 — Harden	15

Phase 4 — Grow & polish	16

9. Open questions & assumptions	17

# 1. Executive summary

Podium is functionally close but not shippable. The codebase is well-structured and the architecture is sound, but the single most important pathway through the product — discover a counterparty, connect, message, propose, contract, pay — is broken end to end, and the paid subscription flow silently fails after taking money. These are not edge cases; they are the product. Until they are fixed, no user can complete the journey the platform exists to enable.

## 1.1 The single most important thing

Fix the missing match-creation trigger (B-1) first. The database was designed on the assumption that a Postgres trigger creates a matches row when a connection request is accepted. That trigger was never written. Because every downstream feature — messaging, proposals, contracts, payments — keys off a match_id, the entire value chain dead-ends at the first step. It is a roughly 30-minute fix with disproportionate impact: it unblocks the rest of the product.

## 1.2 Key risks at a glance

- Core flow dead (B-1): connection acceptance creates no match, so messaging and deals are impossible for every user.

- Revenue flow dead (B-2): the Stripe subscription webhook always throws on a foreign-key violation; brands are charged but no subscription is ever recorded.

- One-way payments dead (ST-5): payment-intent metadata omits payer/payee, so the payments table insert also fails.

- Silent auth failures (B-3): failed email confirmations and password resets redirect to a non-existent route and the error is stripped, so users see a blank login page with no explanation.

- Broken navigation everywhere (B-4, B-6, B-7, B-10): the primary athlete CTA 404s, athletes have no nav path to accept requests, and two landing-page nav links bounce visitors into the login wall.

- Security exposure (B-8, DH-2, L-1): unescaped user input in emails (stored XSS), no rate limiting on auth endpoints, and an RLS policy that relies solely on an application-layer check to stop a user accepting their own proposal.

- Legal/compliance gaps (B-12, M-7, DI-4): no Terms or Privacy pages, no cookie-consent handling despite a schema column for it, and a GDPR deletion promise with no job that fulfils it.

- Scaling traps (SB-3): the inbox issues ~5 queries per conversation in a waterfall; 20 conversations means ~100 round-trips per page load.

## 1.3 Overall state assessment

Treat this as a release-readiness gate rather than a backlog. The blockers in Section 3 are not negotiable for launch. The High items in Sections 4–6 are strongly recommended before any real users arrive, because they concern security, conversion, and legal exposure. Medium and Low items are genuine quality improvements that can follow the first production deploy, with the exception of anything touching data integrity, which should be done while the schema is still easy to change.

Confidence note. Several findings reference line numbers and behaviours from the audit rather than a fresh read of the live tree. Where a fix depends on current code shape, the engineer should confirm the cited location before editing. Items flagged "(inferred)" in the source are explicitly marked here as needing verification.

# 2. Prioritised fix-first list

Ranked by severity × leverage. "Leverage" weights items that unblock other work or remove whole classes of failure. Complete the Critical block before anything else; it is the launch gate.

| # | Issue | Refs | Effort | Severity |
| --- | --- | --- | --- | --- |
| 1 | Match-creation DB trigger missing — core flow broken | B-1 · SB-1 · DI-1 | Quick | Critical |
| 2 | Stripe subscription webhook brand_id FK failure — subscriptions never recorded | B-2 · SB-2 · ST-1 | Moderate | Critical |
| 3 | Payment-intent metadata missing payer/payee — one-off payments fail | ST-5 | Quick | Critical |
| 4 | Proposal accept RLS relies only on app check — self-accept bypass | L-1 | Quick | Critical |
| 5 | Auth callback redirects to /login (404) — error silently swallowed | B-3 · NX-1 | Quick | Critical |
| 6 | “View profile” CTA → 404 — brand discover broken | B-4 | Moderate | Critical |
| 7 | Email template stored XSS via proposal title | B-8 · SEC-1 | Quick | High |
| 8 | sendContractFullySignedEmail never called | B-9 | Quick | High |
| 9 | Athlete “Requests” unreachable from nav — connection flow broken | B-6 · UX-2 | Quick | High |
| 10 | Missing placeholder-athlete.svg — broken images everywhere | B-5 | Quick | High |
| 11 | No loading/error boundaries — blank screens on every SSR fetch | B-11 · UX-1 | Moderate | High |
| 12 | “How it works” / “Pricing” nav → login wall | B-7 · B-10 | Quick | High |
| 13 | No rate limiting on auth endpoints — brute force possible | DH-2 · SEC-2 | Moderate | High |
| 14 | Footer + missing /terms, /privacy — 404 + legal risk | B-12 · CL-1 | Moderate | High |
| 15 | Hardcoded fake stats & testimonials — legal & trust risk | M-2 | Moderate | High |
| 16 | N+1 in getConversations — 100+ DB queries for 20 matches | SB-3 · FA-9 | Moderate | High |
| 17 | npm audit critical vulnerabilities | DH-1 | Quick | High |
| 18 | GDPR deletion job missing — unfulfilled erasure promise | DI-4 · CL-3 | Large | High |
| 19 | Subscription/payment env vars undocumented & unvalidated | DH-3 · ST-2 · ST-7 · SEC-5 | Quick | High |
| 20 | Unread count hardcoded to 0 — inbox badges always wrong | L-3 | Moderate | Medium |
| 21 | Non-atomic proposal→contract / counter writes — orphan states | SB-7 · SB-8 | Moderate | Medium |
| 22 | ThemeToggle / dark mode non-functional — misleads users | NX-2 · A-1 | Quick | Medium |

Reading the Refs column: the first ID is the canonical full write-up in Section 3 or 4; the others are the same defect seen through another lens in the original audit and are consolidated into the canonical entry.

# 3. Blocking / functional failures

These prevent core user journeys from completing. Nothing else matters until they are resolved. This section is the launch gate.

# 4. Integration & platform failure modes

Stack-specific defects in Next.js, Supabase, Stripe, and deployment. The launch-blocking members of these groups (B-1, B-2) are written up in Section 3; what follows is the remainder, consolidated.

## 4.1 Next.js

## 4.2 Supabase

## 4.3 Stripe

## 4.4 Deployment & hosting

# 5. Cross-cutting quality: correctness, security, data integrity

## 5.1 Logic & correctness

## 5.2 Security

## 5.3 Data integrity & state

# 6. UX, accessibility, marketability, architecture & process

Lower-severity but launch-relevant quality items. Several are consolidated where the audit listed them under multiple sections. Items already written up in full elsewhere are cross-referenced rather than repeated.

## 6.1 Usability / UX

Cross-references: UX-1 = B-11 (loading/error), UX-2 = B-6 (athlete requests nav), UX-4 = B-7 (how-it-works), UX-5 = B-10 (pricing), UX-6 = B-12 (footer).

## 6.2 Accessibility

Cross-reference: A-1 = NX-2 (dead theme toggle).

A-2 (High): Raw <img> in marketplace-card.tsx:73-78 — no lazy loading, no CLS prevention. Fix: use next/image with explicit dimensions. Note: combine with the <Avatar> work from B-5.

A-3 (High): Contrast risk — #4C566A on #FAFAFC at 13px may fail WCAG AA. Fix: darken the muted token or increase size/weight; verify ≥ 4.5:1. This is also a legal exposure (CL — WCAG), not just polish.

A-4 (Medium): FAQ accordion trigger uses outline-none with only a colour change on focus. Fix: add a visible focus ring meeting non-text contrast.

A-5 (Medium): Chat send button lacks aria-label="Send message". Fix: add it.

A-6 (Medium): Possible duplicate <main> landmarks — NavShell wraps children in <main> and some deal pages add their own. Fix: audit for duplicates; child pages should use <section>/<article> inside the shell’s <main>.

A-7 (New): ProposalForm fields have no error-message ids for aria-describedby. Fix: link each error to its field so screen readers announce it on focus.

Engineering note: treat accessibility as a launch requirement, not polish — A-3 and WCAG conformance carry legal weight (CL). Run an automated axe pass in CI to catch regressions.

## 6.3 Marketability / conversion

Cross-references: M-4 = NX-5 (sitemap/robots).

M-1 (High): No per-route metadata/OG tags — every page shares one global title. Fix: add generateMetadata per route; coordinate with NX-5. Big SEO and social-sharing win.

M-3 (Medium): Both landing CTAs point to /auth/signup. Fix: diverge them — "Find talent" → /auth/signup?role=brand — and prefill role to cut onboarding friction.

M-5 (Medium): No sign-in CTA for returning users in the hero nav. Fix: add a clear "Sign in" link (ties to the PR-10 "make signing in easy" note).

M-6 (New, Medium): No analytics/conversion tracking — funnel drop-off is unmeasurable. Fix: add @vercel/analytics (and event tracking on the key funnel steps) in the same pass as DH-6. You cannot optimise a launch you cannot measure.

M-7 / CL-2 (New, High): No cookie-consent handling despite a cookie_prefs JSONB column built for it. Fix: either implement a consent banner that reads/writes cookie_prefs (required before adding any non-essential analytics/marketing cookies under UK PECR / EU GDPR), or document that only necessary cookies are used. If you add M-6 analytics, the banner becomes mandatory.

## 6.4 Functionality / architecture

Cross-references: FA-1 = SB-10 (DB calls in pages), FA-4 = SB-9 (select *), FA-7/FA-9 = SB-3 (messaging waterfall), FA-8 = SB-10 (requests page).

FA-2 / DX-5 (High→cleanup): zustand is a dependency but never used. Fix: remove it (smaller bundle, less confusion) unless client state is imminent.

FA-3 (High): getUser makes two DB round-trips on every authenticated request. Fix: resolve role via a verified claim/middleware header (same fix as NX-6) and cache the user read per request.

FA-5 (Medium): No pagination on discover or admin list pages. Fix: add cursor/range pagination; without it these pages degrade as data grows (compounds SB-3/SB-9). Required before the feed-ranking work in PR-1.

FA-6 (Medium): 30+ identical as SupabaseClient casts. Fix: introduce a single typed client factory/helper so the cast lives in one place.

FA-10 (Medium): No retry/backoff on Resend email calls — transient 5xx silently drops mail. Fix: wrap sends in a 3-attempt exponential backoff or enqueue via a background job; log failures to DH-6. Important for B-9 (fully-signed email).

## 6.5 Compliance & legal

Cross-references: CL-1 = B-12 (terms/privacy), CL-2 = M-7 (cookies), CL-3 = DI-4 (deletion).

CL-4 (Medium): Transactional emails have no unsubscribe / preferences link. Fix: add a "manage notification preferences" link to all email templates (CAN-SPAM/GDPR); do it in the B-8/FA-10 email pass.

CL-5 (Medium): Terms/privacy version strings are hardcoded in forms. Fix: make versions configurable (e.g. dated constants or DB-backed) so a policy update can force re-consent without a code deploy. Tie to the versioned pages in B-12.

## 6.6 Developer experience & process

Cross-references: DX-1 = ST-2 cluster (env example), DX-5 = FA-2 (zustand).

DX-2 (Medium): supabase/migrations/_combined.sql is committed (untracked in git) and may diverge from the individual migrations. Fix: treat individual files as source of truth; either git-ignore the generated combined file or remove it.

DX-3 (Medium): No seed script for local development. Fix: add supabase/seed.sql or scripts/seed.ts that creates test athletes, brands, matches, and a full deal so the flow can be exercised without manual UI setup. This would also have surfaced B-1 immediately.

DX-4 (Low): @supabase/ssr and @supabase/supabase-js may be outdated. Fix: update within the DH-1 audit pass and test auth/SSR cookie flows after upgrading.

# 7. Product requirements (from field notes)

The audit closed with a block of free-form product and UX observations. These are not defects against a spec so much as product direction; this section structures them into implementable requirements so they are not lost. They are labelled PR-n. Several overlap with engineering findings above and are cross-referenced. Where a note was ambiguous, that is flagged in Section 8.

| ID | Requirement | Priority | Effort | Links / notes |
| --- | --- | --- | --- | --- |
| PR-1 | Preference-based feed ranking: athletes see listings ranked by fit to their stated preferences (closest matches at top, descending). Brands/teams see best-fit athletes ranked likewise. Explicit filters override ranking and show only matches. | High | Large | New feature; needs FA-5 (pagination) first; relates to discover N+1 |
| PR-2 | Listings model: a brand/team makes one account and posts multiple opportunities. Listings carry types (expand the current set), an application deadline after which they drop out of feeds, and full detail visible to athletes/teams on click. | High | Large | Schema change; interacts with B-4, DI-3 (deadline cascade) |
| PR-3 | Richer profile detail pages: clicking any profile (athlete/team/brand) shows full info — what they are looking for, availability, and whether they are open to requests or just browsing. Brand profiles show the brand plus its open opportunities. | High | Moderate | Implements via B-4; ties to PR-2 |
| PR-4 | Context-aware outreach: from a profile, a brand can reach out or "like" in the context of a specific listing ("good fit for role X"). Athletes/teams can like profiles and reach out too. Likes appear on the recipient’s profile ("someone liked your profile/opportunity"). | High | Moderate | New "likes/shortlist" model; ties to PR-3, PR-11 |
| PR-5 | Tile redesign: cards currently too squished. New layout = photo/banner/action shot, then name + what they’re seeking + availability. Banner customisable in settings. | Medium | Moderate | Pairs with B-5 (avatar/placeholder), UX-3 |
| PR-6 | Navigation/settings consolidation: replace separate Profile and Edit-Profile buttons with a single Settings entry that controls everything. Brands currently have no settings page (it appears under "listings") — add one. Keep the well-liked "Post a listing" button. | Medium | Moderate | Coordinate with B-6 nav change |
| PR-7 | Working dark mode (currently non-functional). | Medium | Moderate | Same as NX-2/A-1 |
| PR-8 | Character/word-limit logic overhaul: logic is currently backwards or ignored across the app. Define correct bounds (note: 300 chars deemed too long for the personalised message; a "200 or more" rule is wrong) and enforce consistently in UI, server, and DB. | Medium | Moderate | Implements via SEC-4; needs product decision (Section 8) |
| PR-9 | Mandatory profile creation: users must create an account and a profile; only optional elements (e.g. profile photo) may be skipped. Profile creation must not be bypassable. | High | Moderate | Ties to UX-9; affects onboarding routing |
| PR-10 | Smoother sign-in: returning users should sign in easily; the current flow is clunky. | Medium | Moderate | Ties to M-5, B-3; needs detail (Section 8) |
| PR-11 | Shortlist / likes access: a way to view shortlisted/liked profiles and opportunities, and to like/shortlist in the context of a specific listing. | Medium | Moderate | Same model as PR-4 |
| PR-12 | Per-role dashboards: brands/teams/athletes/agents each get a dashboard surfacing the key metrics for their account. | Medium | Large | New feature; needs M-6 analytics events |
| PR-13 | Two-sided seeking/matching: what an athlete is seeking should be matchable by teams (not only brand→athlete). Mutual discovery across roles. | High | Large | Expands the matching model; interacts with PR-1 |
| PR-14 | Taxonomies for relationships and offerings: a comprehensive, shared vocabulary of agent-relationship titles selectable by teams/brands/athletes, and a range of what brands offer/seek — with all roles seeing a consistent taxonomy. | Medium | Moderate | Shared enum/reference tables; affects PR-1 ranking inputs |
| PR-15 | Log out from any account. | High | Quick | Likely a missing/again-broken control — verify |
| PR-16 | Photo upload fails on row-level-security policy. | High | Moderate | Likely Storage bucket policy; engineering bug, not just product |
| PR-17 | Filter UI fixes: dropdowns render behind results (z-index/stacking); opening one filter should close others; budget toggle should include lower price points. | Medium | Moderate | UI bug cluster |
| PR-18 | Message textarea overflow: typing makes the box extend off-screen instead of wrapping; also affects prompt text. | High | Quick | CSS bug; degrades messaging — the core feature |
| PR-19 | Sending a connection request does not work currently (possibly local-only). Must work end to end. | High | Moderate | Verify against B-1; may be a separate send bug |
| PR-20 | Profile click does not link to the athlete’s profile — must navigate correctly. | High | Quick | Likely same root as B-4 |
| PR-21 | Opportunity detail on click: when an athlete/team clicks a listing, show all listing information; the profile-click "write a message" prompt should also show opportunity context. | Medium | Moderate | Ties to PR-2, PR-3 |
| PR-22 | Athlete feed composition: athletes primarily see listings; brands can appear in the feed but should generally be found via search rather than pushed. | Medium | Moderate | Feed rules; interacts with PR-1 |
| PR-23 | Swipe vs Airbnb mode toggle currently changes nothing — implement the two browse modes or remove the toggle. | Medium | Moderate | Dead control like NX-2 |
| PR-24 | Settings formatting too bunched; brand profile photos too large; copy/headers feel too formal — warmer tone; the Podium logo font is preferred and should be used more for appeal. | Low | Moderate | Design/polish pass |

Engineering note on the product block: PR-15, PR-16, PR-18, PR-19, and PR-20 read as outright bugs rather than feature requests and should be triaged into the engineering queue at High priority — PR-16 (Storage RLS on photo upload) and PR-18 (message box overflow) in particular degrade core flows. PR-1, PR-2, PR-13, and PR-14 together describe a substantial evolution of the matching/listings model and should be scoped as a dedicated design+build epic, not folded into the launch fixes.

# 8. Recommended roadmap

Sequenced so dependencies are respected and the launch gate is reached as fast as possible. Phases 1–2 are the pre-launch gate; Phases 3–4 harden and grow.

## Phase 1 — Unblock (launch gate, do first)

Goal: make the core loop and payments actually work, and stop silent failures. Nothing ships before this is complete.

- B-1 match-creation trigger (+ canonical pair, backfill). Unblocks everything downstream.

- B-6 athlete Requests nav (so B-1 can be exercised).

- ST-2 cluster env validation (zod env.ts) — prerequisite for testing payments.

- B-2 + ST-5 Stripe metadata fixes via one shared metadata helper; add webhook poison-event guard.

- L-1 (+ SB-8) proposal-accept authorization + atomic accept→contract RPC; snapshot terms (DI-2) in the same RPC.

- B-3 / B-7 / B-10 route fixes via a shared ROUTES constant; render auth errors.

- B-4 athlete detail page (also delivers part of PR-3).

- PR-16, PR-18, PR-19, PR-20, PR-15 the field-note bugs that break core flows (Storage RLS upload, message overflow, request send, profile links, logout).

- B-5 avatar/placeholder so surfaces are not visibly broken.

## Phase 2 — Stabilise & secure (still pre-launch)

Goal: close security holes, legal gaps, and the worst UX/perf cliffs before real users arrive.

- B-8 / CL-4 email escaping (central helper) + unsubscribe link.

- DH-2 / SEC-2 rate limiting (IP + email) on auth and state-changing endpoints.

- SEC-3 rotate the CLI token; add secret scanning.

- DH-1 resolve critical npm advisories; add CI audit gate.

- B-12 / CL-1 / CL-5 / M-7(CL-2) Terms, Privacy (versioned), cookie consent.

- M-2 remove fabricated stats/testimonials.

- B-11 / UX-8 loading/error boundaries + empty states.

- SB-3 (+ FA-7/FA-9 + L-3) fix the inbox waterfall via a participants view; fold in unread counts.

- DH-6 + M-6 monitoring + analytics (so the launch is observable).

- B-9 / FA-10 fully-signed email + email retry, reporting into monitoring.

- A-3 + axe pass contrast/WCAG essentials.

## Phase 3 — Harden

Goal: remove the remaining correctness, integrity, and architecture risks now that the app is live and observable.

- Deal state machine (L-4 anchor: L-1, L-2, SB-7, SB-8, DI-3, L-5) — one documented, RPC-enforced module.

- DI-4 / CL-3 GDPR deletion cron with cascade/anonymisation + audit; shares cron infra with the B-2 reconciliation job.

- ST-3 / ST-4 / ST-6 subscription lifecycle completeness + reconciliation.

- SB-5 / SB-9(FA-4) / SB-6 / SB-11 / SB-10(FA-1/FA-8) RLS-plus-predicate, column projection, batched accessors, lint rule against direct DB calls.

- FA-3 / NX-6 role via verified claim; remove per-request double queries.

- L-6 / L-7 date handling + role-lock race.

- SB-12 realtime channel ref cleanup.

## Phase 4 — Grow & polish

Goal: the product evolution from the field notes, plus remaining polish.

- Matching/listings epic (PR-1, PR-2, PR-13, PR-14) — design + build; FA-5 pagination is a prerequisite.

- Profiles & outreach (PR-3, PR-4, PR-11, PR-21) — likes/shortlist model and context-aware reach-out.

- Dashboards (PR-12), feed composition (PR-22), browse modes (PR-23).

- Settings/nav consolidation (PR-6), tile redesign (PR-5), dark mode (PR-7/NX-2).

- PR-8 character-limit overhaul (after the Section 8 decision).

- Remaining low items NX-4, FA-2/DX-5, FA-6, DX-2, DX-3, DX-4, DH-4, DH-5, SEC-6, UX-3/UX-7/UX-10, A-2/A-4/A-5/A-6/A-7, M-1/M-3/M-5, PR-24.

# 9. Open questions & assumptions

Resolve these before or during the relevant work; each affects implementation choices. Items the source marked uncertain are flagged so the engineer verifies rather than assumes.

• FK target for subscriptions.brand_id

Should it reference brand_profiles.id or the auth user id? The code mixes client_reference_id = auth user with a brand_profiles FK. Confirm the intended target so metadata, lookup, and column agree (B-2).

• Match pair canonicalisation

Is a match directional (sender/recipient) or symmetric? This determines the unique constraint and dedupe strategy in B-1.

• Character/word limits (PR-8 / SEC-4)

The notes say 300 chars is too long for the personalised message and that a "200 or more" rule is backwards, but do not state the intended bounds. Need the exact min/max per field before enforcing in UI/server/DB.

- Answer = 300 or less

• Proposal creation roles (L-4)

Business rule: may only brands create proposals, with athletes limited to counters, or may any participant create them? The RLS and comment disagree. A definitive rule is needed for the state-machine work.

- Answer = any participant can reach out

• Match archive semantics (DI-3)

Is archiving reversible? On un-archive, are withdrawn proposals reinstated or must they be re-sent? Affects the cascade trigger design.

Answer = yes the can be reversible

• GDPR deletion policy (DI-4)

Per-table behaviour on erasure: which records are hard-deleted vs anonymised (financial/contract records may have legal retention requirements)? Needed before writing the cron.

Answer = financial records contracts are anonymised

• Onboarding wizard location (UX-9)

The component path components/athlete/profile-wizard.tsx is inferred. Verify the actual wizard and whether partial progress can be resumed (PR-9).

Answer = partial progress out to be able to be resumed

• "Sending request doesn’t work" (PR-19)

Is this fully explained by B-1 (no match created) or is there a separate send-path failure (possibly local-only, per the note)? Reproduce on a deployed environment before deciding.

• Logout (PR-15)

Is logout missing entirely, present-but-broken, or only missing from some roles? Confirm scope.

Answer= log out is missing entirely add in.

• Photo upload RLS (PR-16)

Confirm whether this is a Supabase Storage bucket policy issue (most likely) vs a table RLS issue, and which buckets/roles are affected.

Answer: supabase storage bucket issue – fix it.

• Swipe vs Airbnb mode (PR-23)

Are both browse modes intended for launch, or should the toggle be removed for now? Affects whether this is a build or a delete.

Answer = both are intended for launch.

• Live-tree line numbers

Several findings cite line numbers from the audit. Confirm current locations before editing, as the tree may have moved since the audit.

Prepared as an implementation-ready specification. No source code was modified in producing this document; it defines the work to be done. Start with Phase 1, in order.